FundRadar — Project Status & Finish-Line Plan

July 17, 2026  ·  41 agencies  ·  140 opportunities in database

# 1. What is already built (working today)

| Area | Status |
| --- | --- |
| Foundation & database | Done — SQLite (Postgres-ready), Agency + Opportunity tables, Excel seeder |
| API | Done — FastAPI: /agencies, /opportunities, /chat, /health, /docs, with filters and pagination |
| Scraper | Done — polite fetching (robots.txt, rate limits, retries), funding-link discovery, change detection via content hashes, Playwright option for JS-heavy sites |
| AI extraction | Done — pluggable providers (Gemini / Groq / Ollama / mock) with automatic fallback; extracts programme, amount, deadline, eligibility; normalises currencies and dates |
| Pipeline | Done — one command (python -m app.run_pipeline) scrapes everything and AI-extracts only new/changed pages; safe to re-run; logs each run |
| Dashboard & chatbot | Done — white/blue/green dashboard, search + filters, “Ask FundRadar” chat box, CLI chat |
| Auth & security | Done — accounts, bookmarks, JWT, rate limiting, security headers |
| Deployment | Done — live on Hugging Face (Docker) and Render, auto-deploy on every git push |

# 2. What was added today (the automation layer)

Scheduled cloud scraping: .github/workflows/scrape.yml — GitHub runs the full pipeline every 2 days for free, then commits the refreshed database, which auto-redeploys Hugging Face and Render. Your PC can be off.

Database snapshot flow: the Action saves data/fundradar.db into the repo; Render and the Docker image now boot from that snapshot, so the live sites always show the latest scraped data.

One-command website adding: python -m app.ingest.add_agency --name “X” --website https://… adds an agency to the Excel and the database with an auto-generated code.

Scraper dependencies fixed: httpx, beautifulsoup4 and google-generativeai are now in requirements.txt, so the cloud runner can actually scrape.

Guides: AUTOMATION_SETUP.md (turn automation on, step by step) and ADDING_WEBSITES.md (add and discover new funding sites).

# 3. To finish today — your 3 steps (~15 minutes)

Everything is coded; these steps need you because they involve your accounts:

Step 1 — Get free AI keys: Gemini at aistudio.google.com/app/apikey and Groq at console.groq.com/keys. Groq is the fallback when Gemini's daily free limit runs out, so the limit stops being a problem.

Step 2 — Add them as GitHub secrets: repo → Settings → Secrets and variables → Actions → New repository secret. Names must be exactly GEMINI_API_KEY and GROQ_API_KEY.

Step 3 — Push and test: git add . → git commit → git push, then GitHub → Actions tab → “Scheduled scrape” → Run workflow. A green tick + a new “Auto-scrape” commit = fully automated from now on.

# 4. Left for later (nice-to-have, not blockers)

| Item | Why it can wait |
| --- | --- |
| PDF text extraction | Some agencies publish calls only as PDFs; the scraper currently skips them (pypdf already installed, wiring needed) |
| Vector / semantic search | Chatbot uses keyword matching now — works, just less clever than embeddings |
| Validation & confidence scores | Flag low-confidence AI extractions for human review |
| Change-log table | History of what changed per run, for auditing |
| PostgreSQL + Alembic | Only needed at bigger scale; the SQLite snapshot flow is fine for now |
| React frontend | Current dashboard already covers search, detail and chat |

# 5. Cheat sheet

| You want to… | Run… |
| --- | --- |
| Add a funding website | python -m app.ingest.add_agency --name “X” --website https://… |
| Scrape one agency now | python -m app.scraper.run --agency CODE |
| Run everything manually | python -m app.run_pipeline |
| Trigger the cloud run | GitHub → Actions → Scheduled scrape → Run workflow |
| Change the schedule | Edit the cron line in .github/workflows/scrape.yml |
| Find new websites | See “How to FIND new funding websites” in ADDING_WEBSITES.md |