Project Progress Report

FundRadar — AI-Powered Funding Opportunity Intelligence Platform

Reporting date: 25 June 2026   ·   Prepared by: NOxiee

# 1. Executive Summary

FundRadar is an AI-powered platform that automatically collects funding opportunities (grants, fellowships, scholarships and research calls) from many organisations, keeps them current, and makes them searchable through a dashboard and a chatbot. Since the project began, the core system has been built end to end: it now loads a database of funding organisations, scrapes their websites, uses AI to turn the pages into clean structured records, presents the results in a web dashboard, answers plain-language questions through a chatbot, and can run the whole pipeline automatically on a schedule. Five of the planned development phases are complete and the system is demonstrable today.

# 2. Objectives

Build a centralised, continuously updated database of funding opportunities.

Automate collection from agency, foundation and university websites.

Use AI to extract and standardise opportunity details from messy web content.

Provide search and a chatbot so users find relevant funding without visiting many sites.

# 3. Work Completed To Date

The following components have been built, tested and integrated:

- Foundation — project structure, database schema (organisations and opportunities), data loader, and a pluggable AI layer (Gemini / local / offline modes).

- Read API — web service exposing the data with filtering and pagination, plus interactive API documentation.

- Scraper — a polite, generic web scraper that finds funding-related pages on any site, extracts their text, and detects changes between runs.

- AI extraction — converts raw page text into structured fields (amount, eligibility, deadline, research area) with a summary and tags, and standardises amounts and dates.

- Dashboard — a clean, professional web page with searchable, sortable, filterable tables of opportunities and organisations.

- Chatbot — answers plain-language questions ("what grants are open?", "funding above 10 lakh") from the verified database, on the dashboard and via the API.

- Automation — a single command runs the full scrape-and-extract pipeline, ready to be scheduled to run automatically every two days.

# 4. Current Status and Metrics

| Metric | Value |
| --- | --- |
| Funding organisations in the database | 41 |
| Organisations processed into opportunities | 11 |
| Live opportunities collected | 25 |
| Countries / blocs represented | 18 |
| Open vs closed (as of June 2026) | 12 open · 11 closed · 2 undated |
| Development phases complete | 5 of 8 (plus the dashboard UI) |

Real opportunities have been collected from leading Indian and international funders, including DST, ANRF, DBT, ICMR and BIRAC, and CEFIPRA, USIEF/Fulbright-Nehru, SNSF, JSPS, the European Commission (Horizon Europe) and the Alexander von Humboldt Foundation.

# 5. Challenges Encountered

JavaScript-heavy sites: some agency sites load content with scripts, so a plain download sees little — these need a headless browser (planned).

PDF-only calls: several organisations publish calls as PDFs, which the scraper cannot yet read (planned).

Data standardisation: amounts and deadlines appear in many formats and currencies and must be normalised reliably (addressed in the AI layer).

Environment setup: initial local setup required resolving Python virtual-environment and package issues, now documented for repeatability.

# 6. Next Steps

| Priority | Planned work | Status |
| --- | --- | --- |
| 1 | Add headless-browser (Playwright) and PDF reading to cover the remaining sources | Next |
| 2 | Process the remaining 30 organisations through the pipeline | Next |
| 3 | Upgrade the chatbot from keyword matching to semantic (embedding-based) search | Planned |
| 4 | Expand coverage to more industries and university funding pages | Planned |
| 5 | Move from local hosting to an always-on server with a production database | Planned |

# 7. Milestone Status

| Phase | Description | Status |
| --- | --- | --- |
| 0 | Foundation (schema, loader, config, AI layer) | Complete |
| 1 | Read API | Complete |
| 2 | Scraper | Complete |
| 3 | AI extraction | Complete |
| 4 | Automation / monitoring | Complete |
| UI | Dashboard | Complete |
| 5 | Chatbot (keyword) | Complete |
| 2b | JavaScript + PDF coverage | Planned |
| 5+ | Semantic search | Planned |
| 6 | User-facing frontend | Planned |
| 7 | Production hardening (server, PostgreSQL, accounts) | Planned |

# 8. Deployment

The system currently runs locally on a development computer, which is ideal for building and demonstrating. It is built to move to an always-on server without changes to the code; that migration (with a production database and the automated every-two-days schedule) is planned and documented.

# 9. Conclusion

The project has progressed from concept to a working end-to-end system. The data pipeline, dashboard and chatbot are operational and demonstrable, with real funding opportunities from 11 organisations already in the database. The remaining work is well-scoped: widening automated coverage of difficult sites, scaling to all organisations and new industries, and moving to a production server.